|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| PB-ID | ID | Task title | Responsible | Estimate (days) | Status |
| All | 1 | Establish connection between main parts of the system | All | 4 | Not started |
| 4 | 3 | Create activity diagram for login for employees | Dragos | 1 | Done |
| 4 | 4 | Start the analysis class diagram | Michal | 1 | In progress |
| 4 | 5 | Start the design class diagram | Michal | 1 | In progress |
| 4 | 6 | Implement login for employees | Michal | 1 | Not started |
| 4 | 7 | Test login for employees | Michal | 1 | Not started |
| 4 | 8 | Document login for employees | Michal | 1 | Not started |
| 5 | 9 | Design & describe use cases for adding a car to the system | Michal | 1 | Done |
| 5 | 10 | Create activity diagram for adding a car | Dragos | 1 | Done |
| 5 | 11 | Continue with analysis class diagram | Michal | 1 | In progress |
| 5 | 12 | Continue with design class diagram | Michal | 1 | In progress |
| 5 | 13 | Implement adding a car | Michal | 1 | Not started |
| 5 | 14 | Test adding a car | Michal | 1 | Not started |
| 5 | 15 | Document adding a car | Michal | 1 | Not started |
| 6 | 16 | Design & describe use cases for removing from the system | Dragos | 1 | Done |
| 6 | 17 | Create activity diagram for finding an element | Dragos | 1 | Done |
| 6 | 18 | Create activity diagram for removing a car | Dragos | 1 | Done |
| 6 | 19 | Continue with analysis class diagram | Dragos | 1 | In progress |
| 6 | 20 | Continue with design class diagram | Dragos | 1 | In progress |
| 6 | 21 | Implement removing a car feature | Dragos | 1 | Not started |
| 6 | 22 | Test removing a car | Dragos |  | Not started |
| 6 | 23 | Document removing a car | Dragos | 1 | Not started |
| 7 | 24 | Design & describe use cases for making a reservation for a client | Michal | 1 | Done |
| 7 | 25 | Create activity diagram for making a reservation for a client | Dragos | 1 | Done |
| 7 | 26 | Continue with analysis class diagram |  | 1 | In progress |
| 7 | 27 | Continue with design class diagram |  | 1 | In progress |
| 7 | 28 | Implement making a reservation for a client |  | 1 | Not started |
| 7 | 29 | Test making a reservation for a client |  | 1 | Not started |
| 7 | 30 | Document making a reservation for a client |  | 1 | Not started |
| 8 | 31 | Design & describe use cases for cancelling reservation for a client | Dragos | 1 | Done |
| 8 | 32 | Create activity diagram for cancelling reservation for a client | Dragos | 1 | Done |
| 8 | 33 | Continue with analysis class diagram |  | 1 | In progress |
| 8 | 34 | Continue with design class diagram |  | 1 | In progress |
| 8 | 35 | Implement cancelling reservation for a client |  | 1 | Not started |
| 8 | 35 | Test cancelling reservation for a client |  | 1 | Not started |
| 8 | 36 | Document cancelling reservation for a client |  | 1 | Not started |