|  |  |  |  |
| --- | --- | --- | --- |
| ID | Priority | Estimate | Item |
| 1 | Critical | 40 | A project report must be presented in order to get a detailed a detailed system documentation |
| 2 | Critical | 32 | A process report must be presented in order to have a written documentation of the system development process |
| 3 | Critical | 42 | Connection between main parts of the system must be established and must work properly |
| 4 | Critical | 8 | As an employee I can log in to the system |
| 5 | Critical | 10 | As an employee I can add a car to the system |
| 6 | Critical | 10 | As an employee I can remove a car from the system |
| 7 | Critical | 12 | As an employee I can make a reservation for a client |
| 8 | Critical | 8 | As an employee I can cancel reservation |
| 9 | Medium | 12 | As an employee I can edit reservation |
| 10 | Medium | 12 | As an employee I can edit a car |
| 11 | Medium | 12 | As a customer I can create an account |
| 12 | Medium | 10 | As a customer I can rent a car at the company office or online |
| 13 | Medium | 12 | As a customer I can edit reservation at the company office or online |
| 14 | Medium | 8 | As a customer I can cancel reservation at the company office or online |
| 15 | Medium | 10 | As a customer I can extend reservation at the company office or online |
| 16 | Low | 8 | As an employee I can see a list of all cars |
| 17 | Low | 10 | As a customer I can specify optional equipment |
| 18 | Low | 12 | An employee should be able to add another employee to the system |